**TEAM - 1**

**DATE OF MEETING - 31/01/2018**

**TIME OF MEETING - 12pm**

**ATTENDEES – Alice Baker, Jordan Carman, Dumitru Liche, Kenneth Pirkle**

**APOLOGIES FROM - N/A**

**Postmortem of previous weeks work:-**

**What went well:-**

N/A

**What went badly:-**

N/A

**What can be done to improve the current week:-**

N/A

**Topic of this weeks meeting:-**

Introduction to the brief. Refresher on GitHub and Jira. Initial ideas for the game.

**Overall Aim of the weeks sprint:-**

Research for the game and contribute ideas for our first pitch, Create moodboards, and make the presentation. We’ll also have some time to practice the presentation together.

**Tasks for the current week:-**

Alice :-

* 4 hours for research and contributing ideas.
* 1 hours to make the presentation.
* 1 hour to rehearse the presentation.

Jordan :-

* 4 hours for research and contributing ideas.
* 1 hours to make the presentation.
* 1 hour to rehearse the presentation.

Dumitru :-

* 4 hours for research and contributing ideas.
* 1 hours to create moodboards for the presentation.
* 1 hour to rehearse the presentation.

Ken :-

* 4 hours for research and contributing ideas.
* 1 hours to make the presentation.
* 1 hour to rehearse the presentation.

Timeslot agreed for you studio lab work. Minimum 3 hours in labs together as a team.

Wednesday 31/01/18– 12pm – 4.30pm for research and contributing ideas

Monday 5/02/18 – 11pm - 12pm and 2pm – 3pm to make the presentation